## Project Overview

Client Problem

Design and Functionality Source

Project Requirements:

  - Interactive Base Map

  - County Layers Map

  - Database Functionality

  - Drop Down Menu

  - Map for Each Species and All Species

    - Pop Ups and Show Data

    - Data Download Feature

    - Time Series Slider Display

# Kissingbug.tamu.edu

Logistics:

Weekly Meetings
Day: Wednesday 
Time: 12:10 PM 
Location: Veterinary Medical Research Building

Timeline
8 weeks starting February 17 – April 22, 2014 (includes one week off for spring break)

Yolanda McDonald
Rachel Curtis 
Jannel Gonzales

Client Problem: Currently, the Chagas research group at TAMU does not have an interactive map that can be used by the public to access information about the presence of kissing bugs in Texas. The interactive map will be at the county-level and it will have the number of kissing bugs found by type of bug, location (county), and infected status. It will updated monthly, as well as contain user-defined time intervals to search kissing bugs status.

Design and Functionality to be based up http://soilmoisture.tamu.edu/Data/Map/

Project Requirements:

Step 1 - Set up interactive map, center point of the state is McCulloch County. The center point of this county is 31.221836, -99.374622.

Use google maps base map, keep cites that appear when centered on McCulloch County

The “DEFAULT LOADED” MAP will display choropleth map of ALL species types by county, cumulative counts

Step 2 - Add a counties polygon layer to the base map source: TIGER shapefile, will need to make projection match googlemaps, most likely Texas Centric

Step 3 – Import weekly file of the following variables: bug id, unique id, species, month, year, county, and infected status

The database will be created and maintained by Rachel Curtis.

Step 4 – Create drop down menu by type of species, and all species

Filter by species type

- Gerstaeckeri

- Sanguisuga

- Lecticularia

- Indictiva

- All (which is the default)

Step 5 – Maps by species types, and all types (5 maps)

1) Gerstaeckeri

2) Sanguisuga

3) Lecticularia

4) Indictiva

5) All (which is the default)

Step 6 – Each map will have pop-up windows, download data feature (by county and species), and time series slider

Data that can be downloaded by county

Pop Up Box

Steps 7- 8 Pop Up & Show Data

Step 7 - Pop up content

• County name

• Species name

• Picture of species (we need to give Rachel size specs, . i.e. pixels)

• Total number of species found for that month & infected status, e.g. April 2014 - 10 found/8 infected

Date range

Sliding Scale

1 m, 3m, 6m, YTD, 1y, All

Timeline filtering functions

Step 8 - Pop up ‘Show Data’ feature

• County name

• Species name

• Time-series by species found & infected status (e.g. 1 m, 3m, 6m, YTD, 1y, All or date range, or sliding scale

http://soilmoisture.tamu.edu/data/map/chart2.aspx?StationId=0270270513

Note, each map will have its own set up pop-ups and data download section

Step 9 –Data Download Feature (by species and county)

Fields to download: Species &County

A spreadsheet would be generated containing the following fields: species, county, and cumulative count.

Step 10 - Time series slider

The time series slider will appear on each individual map. The map that is featured will be a choropleth map, using quintile breaks.